TECHNICAL DESIGN · v1 · BUILD CONTRACT

Atelier + Wada Studio

Everything Claude Code needs. No corners cut.

Companion to: Atelier PRD v2

Reference implementation: atelier_light_v3.html (visual + interaction spec)

Audience: Claude Code, and future-you at 2am

# 0. How to use this document

Sections 1-6 are the platform: stack, data model, storage, auth, API, frontend. Section 7 is the Archive domain. Section 8 is Wada Studio and is the longest section in the document by design - the permutation engine is where this product is actually hard. Sections 9-12 are ops, testing, milestones, and the decision log.

Build order is M0 to M8 in section 11. Do not build Wada before the archive ships. The archive has zero ML risk and can be live in three weeks; Wada sits behind an adapter interface precisely so the image-model landscape can keep moving without blocking the ship.

# 1. Architecture

## 1.1 Topology

PWA (React 19 + Vite)

|  HTTPS / SSE

API  (FastAPI, stateless, 2 replicas)  <-->  Postgres 16 (Neon or Fly PG)

|                                  <-->  Redis (queue + cache + rate limit)

|

Worker (Celery, 2 replicas, autoscale to 6)

|--> Gemini 2.5 Flash      (segmentation: masks + labels + confidence)

|--> Seedream 5.0 Pro      (region edit)      [primary,  via adapter]

|--> Nano Banana 2         (region edit)      [fallback, via adapter]

|--> Pillow                (post-hoc composite: the correctness guarantee)

|

Cloudflare R2 (originals, masks, intermediates, colorways, exports)

Cloudflare Images or R2 + resize worker (thumbnails)

## 1.2 Principles

- Stateless API. All state in Postgres, R2, or Redis. Any replica can serve any request.

- The worker is the only thing that talks to model providers. The API never blocks on a model call.

- Every model provider sits behind an adapter interface. Swapping Seedream for Nano Banana is a config change, not a refactor.

- Masks are truth; labels are hints. Correctness of the recolour never depends on the model getting the label right.

- Everything expensive is idempotent and cached by content hash. A retried job costs nothing.

- workspace_id on every table from day one, even though V1 is single-user. Retrofitting tenancy is a rewrite; carrying an unused column is free.

## 1.3 Stack (pinned)

| Layer | Choice | Note |
| --- | --- | --- |
| Frontend | React 19, TypeScript 5.6, Vite 6 | PWA. vite-plugin-pwa for the service worker and share target. |
| State | TanStack Query v5 (server), Zustand (studio local state) | Studio state is complex and local; everything else is server cache. |
| Styling | Plain CSS with custom properties | The token block from atelier_light_v3.html lifts directly. No Tailwind - the key physics need real box-shadow control. |
| API | FastAPI 0.115, Python 3.12, Pydantic v2 | Async throughout. |
| DB | Postgres 16 | Neon (branching is useful) or Fly Postgres. |
| Queue | Celery 5.4 + Redis 7 | Redis doubles as cache and rate limiter. |
| Storage | Cloudflare R2 | S3-compatible, zero egress. This matters: colorways are large and viewed often. |
| Segmentation | Gemini 2.5 Flash | Native segmentation: box + mask + label + confidence in one call. |
| Image edit | Seedream 5.0 Pro via fal.ai (primary) | Region-precise editing; colour and material replacement is a named capability. $0.0675/img @1536px. |
| Image edit (alt) | Nano Banana 2 (gemini-3.1-flash-image) | No mask support - semantic edit only. Post-hoc compositing equalises the correctness guarantee. |
| Compositing | Pillow 11 | Image.composite with a feathered mask. This is what makes locked regions byte-identical. |
| Hosting | Fly.io | API + worker + Postgres in one place, scale-to-zero on the worker. |
| Auth | Magic link (Resend) + JWT | No passwords. Single user in V1. |
| Errors | Sentry | Both frontend and backend. |

# 2. Data Model

Full DDL. Every table carries workspace_id. Every timestamp is timestamptz. Every id is a uuid v7 (time-sortable, index-friendly).

## 2.1 Tenancy and identity

CREATE EXTENSION IF NOT EXISTS pgcrypto;

CREATE TABLE workspaces (

id            uuid PRIMARY KEY DEFAULT gen_random_uuid(),

name          text NOT NULL,

created_at    timestamptz NOT NULL DEFAULT now()

);

-- V1 seeds exactly one:

-- INSERT INTO workspaces (id, name)

-- VALUES ('00000000-0000-0000-0000-000000000001', 'rei');

CREATE TABLE users (

id            uuid PRIMARY KEY DEFAULT gen_random_uuid(),

email         citext UNIQUE NOT NULL,

name          text,

created_at    timestamptz NOT NULL DEFAULT now()

);

CREATE TABLE memberships (

workspace_id  uuid NOT NULL REFERENCES workspaces(id) ON DELETE CASCADE,

user_id       uuid NOT NULL REFERENCES users(id) ON DELETE CASCADE,

role          text NOT NULL DEFAULT 'owner'

CHECK (role IN ('owner','editor','viewer')),

PRIMARY KEY (workspace_id, user_id)

);

## 2.2 Archive

CREATE TABLE projects (

id            uuid PRIMARY KEY DEFAULT gen_random_uuid(),

workspace_id  uuid NOT NULL REFERENCES workspaces(id) ON DELETE CASCADE,

name          text NOT NULL,

kicker        text,                       -- 'LEATHER GOODS'

cover_media_id uuid,                      -- FK added after media exists

sort_index    int  NOT NULL DEFAULT 0,

created_at    timestamptz NOT NULL DEFAULT now()

);

CREATE INDEX ON projects (workspace_id, sort_index);

CREATE TYPE design_status AS ENUM

('developing','in_production','final','archive');

CREATE TABLE designs (

id            uuid PRIMARY KEY DEFAULT gen_random_uuid(),

workspace_id  uuid NOT NULL REFERENCES workspaces(id) ON DELETE CASCADE,

project_id    uuid NOT NULL REFERENCES projects(id) ON DELETE CASCADE,

name          text NOT NULL,

status        design_status NOT NULL DEFAULT 'developing',

index_no      int  NOT NULL,              -- 001, 002 - per project, immutable

cover_media_id uuid,

materials     text,                       -- free text, shown in the readout

started_at    date,

created_at    timestamptz NOT NULL DEFAULT now(),

updated_at    timestamptz NOT NULL DEFAULT now(),

UNIQUE (project_id, index_no)

);

CREATE INDEX ON designs (workspace_id, project_id, status);

CREATE TYPE phase AS ENUM (

'moodboard','inspiration','sketch','note','voice',

'manufacturing','editorial','final','study'

);

CREATE TABLE entries (

id            uuid PRIMARY KEY DEFAULT gen_random_uuid(),

workspace_id  uuid NOT NULL REFERENCES workspaces(id) ON DELETE CASCADE,

design_id     uuid NOT NULL REFERENCES designs(id) ON DELETE CASCADE,

phase         phase NOT NULL,

body          text,                       -- note text / caption

study_id      uuid,                       -- set when phase = 'study'

occurred_at   timestamptz NOT NULL DEFAULT now(),   -- user-editable

created_at    timestamptz NOT NULL DEFAULT now(),

is_open       boolean NOT NULL DEFAULT false   -- 'still growing' moodboards

);

CREATE INDEX ON entries (design_id, occurred_at DESC);

CREATE INDEX ON entries (design_id, phase, occurred_at DESC);

CREATE TYPE media_kind AS ENUM ('image','audio');

CREATE TABLE media (

id            uuid PRIMARY KEY DEFAULT gen_random_uuid(),

workspace_id  uuid NOT NULL REFERENCES workspaces(id) ON DELETE CASCADE,

design_id     uuid REFERENCES designs(id) ON DELETE CASCADE,   -- null while in Inbox

entry_id      uuid REFERENCES entries(id) ON DELETE CASCADE,   -- null while in Inbox

kind          media_kind NOT NULL,

phase         phase,                      -- denormalised from entry: the Media view filters on this

r2_key        text NOT NULL,

thumb_key     text,

width         int, height int,

duration_ms   int,                        -- audio

sha256        char(64) NOT NULL,          -- dedupe + the base of every cache key

caption       text,

source_url    text,                       -- 'shared from instagram.com'

source_app    text,

sort_index    int NOT NULL DEFAULT 0,

created_at    timestamptz NOT NULL DEFAULT now()

);

CREATE INDEX ON media (design_id, phase, created_at DESC);

CREATE INDEX ON media (workspace_id, design_id) WHERE design_id IS NULL;  -- the Inbox

CREATE UNIQUE INDEX ON media (workspace_id, sha256);                      -- dedupe

ALTER TABLE projects ADD CONSTRAINT projects_cover_fk

FOREIGN KEY (cover_media_id) REFERENCES media(id) ON DELETE SET NULL;

ALTER TABLE designs  ADD CONSTRAINT designs_cover_fk

FOREIGN KEY (cover_media_id) REFERENCES media(id) ON DELETE SET NULL;

CREATE TABLE share_links (

id            uuid PRIMARY KEY DEFAULT gen_random_uuid(),

workspace_id  uuid NOT NULL REFERENCES workspaces(id) ON DELETE CASCADE,

project_id    uuid REFERENCES projects(id) ON DELETE CASCADE,

design_id     uuid REFERENCES designs(id) ON DELETE CASCADE,

slug          text UNIQUE NOT NULL,       -- 'reibyrei-x7k2'

scope         text NOT NULL DEFAULT 'finals'

CHECK (scope IN ('finals','full')),

revoked_at    timestamptz,

view_count    int NOT NULL DEFAULT 0,

created_at    timestamptz NOT NULL DEFAULT now(),

CHECK (project_id IS NOT NULL OR design_id IS NOT NULL)

);

Note the denormalised phase column on media. The Media view - 'show me every moodboard image in this design' - is the single most-run query in the archive, and it must not join through entries to answer. Keep it in sync with a trigger.

## 2.3 Wada: the Sanzo corpus

Static reference data, seeded once from github.com/mattdesl/dictionary-of-colour-combinations (159 colours, 348 combinations). Never user-writable.

CREATE TABLE sanzo_colors (

id            int PRIMARY KEY,            -- 1..159, Wada's own numbering

name          text NOT NULL,              -- 'Prussian Blue'

hex           char(7) NOT NULL,

lab_l         real NOT NULL,              -- CIELAB. Precomputed: every

lab_a         real NOT NULL,              -- ranking and dedupe rule below

lab_b         real NOT NULL,              -- is expressed in LAB, not RGB.

chroma        real NOT NULL,              -- sqrt(a^2 + b^2)

hue_deg       real NOT NULL,              -- atan2(b,a), degrees

hue_family    text NOT NULL,              -- red|orange|yellow|green|cyan|blue|purple|neutral

cmyk          jsonb

);

CREATE TABLE palettes (

id            text PRIMARY KEY,           -- 'c102'

name          text NOT NULL,              -- editorial name

color_count   smallint NOT NULL CHECK (color_count BETWEEN 2 AND 4),

color_ids     int[] NOT NULL,             -- ordered, references sanzo_colors

mean_lab_l    real NOT NULL,              -- facet: lightness band

mean_chroma   real NOT NULL,              -- facet: muted vs saturated

temperature   text NOT NULL,              -- warm|cool|neutral

max_delta_e   real NOT NULL,              -- internal contrast: the single most

-- useful sort key in the browser

min_delta_e   real NOT NULL,              -- if low, the palette contains twins

volume        smallint, plate smallint    -- Sanzo provenance

);

CREATE INDEX ON palettes (color_count);

CREATE INDEX ON palettes (temperature, mean_lab_l);

CREATE INDEX ON palettes USING gin (color_ids);   -- 'palettes containing Prussian Blue'

## 2.4 Wada: regions, studies, slots

-- A region is a mask found on ONE media item. Detected once, reused by every

-- study on that image. Detection is expensive; never redo it.

CREATE TABLE regions (

id            uuid PRIMARY KEY DEFAULT gen_random_uuid(),

workspace_id  uuid NOT NULL REFERENCES workspaces(id) ON DELETE CASCADE,

media_id      uuid NOT NULL REFERENCES media(id) ON DELETE CASCADE,

label         text NOT NULL,              -- 'leather body'  (a HINT)

label_source  text NOT NULL DEFAULT 'gemini'

CHECK (label_source IN ('gemini','user')),

confidence    real NOT NULL,              -- 0..1

mask_key      text NOT NULL,              -- R2: 1-bit PNG, same dims as source

mask_sha256   char(64) NOT NULL,          -- feeds the cache key

area_fraction real NOT NULL,              -- 0..1 of product pixels (not canvas)

bbox          int[] NOT NULL,             -- [x,y,w,h]

mean_lab      real[] NOT NULL,            -- the region's ORIGINAL colour

is_cosmetic   boolean GENERATED ALWAYS AS (area_fraction < 0.02) STORED,

created_at    timestamptz NOT NULL DEFAULT now()

);

CREATE INDEX ON regions (media_id);

CREATE TYPE study_status AS ENUM

('draft','estimating','generating','partial','complete','failed','cancelled');

CREATE TABLE studies (

id            uuid PRIMARY KEY DEFAULT gen_random_uuid(),

workspace_id  uuid NOT NULL REFERENCES workspaces(id) ON DELETE CASCADE,

design_id     uuid NOT NULL REFERENCES designs(id) ON DELETE CASCADE,

base_media_id uuid NOT NULL REFERENCES media(id),

palette_id    text NOT NULL REFERENCES palettes(id),

status        study_status NOT NULL DEFAULT 'draft',

policy        jsonb NOT NULL,             -- see 8.6

perm_total    int,                        -- the full space (before the cap)

perm_planned  int,                        -- what we will actually generate

est_cost_cents int,

actual_cost_cents int NOT NULL DEFAULT 0,

model_id      text NOT NULL,              -- 'seedream-5.0-pro'

prompt_version text NOT NULL,             -- bump = full cache invalidation

error         text,

created_at    timestamptz NOT NULL DEFAULT now(),

completed_at  timestamptz

);

CREATE INDEX ON studies (design_id, created_at DESC);

-- THE SLOT. The single most important table in Wada.

-- Regions are what the model finds. Slots are what the user paints.

-- K = count of slots with kind='paint' -> this is what drives combinatorics.

CREATE TABLE slots (

id            uuid PRIMARY KEY DEFAULT gen_random_uuid(),

study_id      uuid NOT NULL REFERENCES studies(id) ON DELETE CASCADE,

idx           smallint NOT NULL,          -- 0-based, canonical order = area desc

label         text NOT NULL,              -- 'body', 'hardware'

kind          text NOT NULL DEFAULT 'paint'

CHECK (kind IN ('paint','lock')),

region_ids    uuid[] NOT NULL,            -- one OR MANY regions share a slot

union_mask_key text NOT NULL,             -- precomputed union of those masks

union_sha256  char(64) NOT NULL,          -- feeds the cache key

area_fraction real NOT NULL,              -- sum of member regions

anchor_color_id int REFERENCES sanzo_colors(id),  -- pinned: 'body MUST be Prussian Blue'

UNIQUE (study_id, idx)

);

CREATE INDEX ON slots (study_id);

union_mask_key is why the slot exists at all. Two regions assigned to the same slot are unioned into ONE mask and edited in ONE model call. That is both a cost saving and a correctness win - the strap and the trim end up the exact same colour, which they would not if edited separately.

## 2.5 Wada: permutations, colorways, and the generation trie

CREATE TYPE colorway_status AS ENUM

('planned','generating','ready','pinned','rejected','failed');

CREATE TABLE permutations (

id            uuid PRIMARY KEY DEFAULT gen_random_uuid(),

study_id      uuid NOT NULL REFERENCES studies(id) ON DELETE CASCADE,

idx           int NOT NULL,               -- 0-based -> displayed as A, B, C...

mapping       jsonb NOT NULL,             -- {"0": 12, "1": 47, "2": 3}

--  slot_idx -> sanzo_color_id

rank_score    real NOT NULL,              -- see 8.7

signature     real[] NOT NULL,            -- area-weighted LAB vector, see 8.7

dedupe_group  int,                        -- perceptual twins share a group

is_representative boolean NOT NULL DEFAULT true,  -- false = collapsed twin

UNIQUE (study_id, idx)

);

CREATE INDEX ON permutations (study_id, rank_score DESC);

CREATE TABLE colorways (

id            uuid PRIMARY KEY DEFAULT gen_random_uuid(),

workspace_id  uuid NOT NULL REFERENCES workspaces(id) ON DELETE CASCADE,

study_id      uuid NOT NULL REFERENCES studies(id) ON DELETE CASCADE,

permutation_id uuid NOT NULL REFERENCES permutations(id) ON DELETE CASCADE,

status        colorway_status NOT NULL DEFAULT 'planned',

image_key     text,                       -- R2, full res

thumb_key     text,

model_id      text,

cost_cents    int NOT NULL DEFAULT 0,     -- what this one ACTUALLY cost after cache hits

cache_hits    int NOT NULL DEFAULT 0,

latency_ms    int,

lock_verified boolean,                    -- did locked regions come back byte-identical?

error         text,

created_at    timestamptz NOT NULL DEFAULT now(),

UNIQUE (permutation_id)

);

CREATE INDEX ON colorways (study_id, status);

-- THE TRIE. This is the cache, and it is a tree, not a flat map.

-- A colorway is produced by applying colours to slots SEQUENTIALLY, darkest

-- first. Two permutations that begin with the same steps share those steps'

-- output images. Node = one prefix of the chain.

CREATE TABLE gen_nodes (

cache_key     char(64) PRIMARY KEY,       -- sha256, see 8.8

workspace_id  uuid NOT NULL REFERENCES workspaces(id) ON DELETE CASCADE,

parent_key    char(64) REFERENCES gen_nodes(cache_key),  -- null at depth 1

depth         smallint NOT NULL,          -- 1..4

base_sha256   char(64) NOT NULL,          -- the source image

step_color_id int NOT NULL REFERENCES sanzo_colors(id),

step_mask_sha char(64) NOT NULL,          -- the slot-union mask this step painted

model_id      text NOT NULL,

prompt_version text NOT NULL,

image_key     text NOT NULL,              -- R2: the composited intermediate

cost_cents    int NOT NULL,

hit_count     int NOT NULL DEFAULT 0,     -- how much money this node has saved

created_at    timestamptz NOT NULL DEFAULT now(),

last_used_at  timestamptz NOT NULL DEFAULT now()

);

CREATE INDEX ON gen_nodes (parent_key);

CREATE INDEX ON gen_nodes (workspace_id, last_used_at);   -- for eviction

## 2.6 Budget ledger

-- Append-only. Never UPDATE. The sum IS the truth.

CREATE TABLE spend_ledger (

id            bigserial PRIMARY KEY,

workspace_id  uuid NOT NULL REFERENCES workspaces(id) ON DELETE CASCADE,

study_id      uuid REFERENCES studies(id) ON DELETE SET NULL,

kind          text NOT NULL,              -- 'segment'|'edit'|'export'

model_id      text NOT NULL,

cost_cents    int NOT NULL,

cache_hit     boolean NOT NULL DEFAULT false,

occurred_at   timestamptz NOT NULL DEFAULT now()

);

CREATE INDEX ON spend_ledger (workspace_id, occurred_at);

-- Daily spend, used by the budget guard on every enqueue:

-- SELECT COALESCE(SUM(cost_cents),0) FROM spend_ledger

--  WHERE workspace_id = $1 AND occurred_at >= date_trunc('day', now());

# 3. Storage (R2)

| Prefix | Contents | Lifecycle |
| --- | --- | --- |
| src/{ws}/{sha}.jpg | Original uploads, EXIF stripped | Never expire |
| proc/{ws}/{sha}/1536.png | Working resolution for the pipeline | Never expire |
| thumb/{ws}/{sha}/{w}.webp | Thumbnails: 200, 400, 800 | Never expire |
| mask/{ws}/{media_sha}/{region_id}.png | Region masks, 1-bit | Never expire (detection is expensive) |
| mask/{ws}/{media_sha}/union/{sha}.png | Slot union masks | Never expire |
| node/{ws}/{cache_key}.png | Trie intermediates | Expire 7d after last_used_at |
| cw/{ws}/{colorway_id}.png | Finished colorways | Expire 30d unless pinned |
| cw/{ws}/pinned/{colorway_id}.png | Pinned colorways | Never expire |
| export/{ws}/{id}.png | 2K exports | Expire 7d (regenerable from the colorway) |
| audio/{ws}/{sha}.m4a | Voice notes | Never expire |

Pinning a colorway must physically COPY it from cw/ to cw/pinned/, not just flip a flag. Otherwise the 30-day lifecycle rule deletes the object out from under the pin and the user loses the one thing they said they cared about.

# 4. Auth and Tenancy

- Magic link. POST /auth/link with an email; Resend delivers a one-time token valid for 15 minutes. Exchange it for a 30-day JWT.

- JWT carries sub (user_id) and ws (workspace_id). Every request resolves workspace_id from the token, NEVER from the request body.

- A FastAPI dependency injects workspace_id into a request-scoped context. Every repository method takes workspace_id as its first argument. There is no code path that reads a row without it.

- Share links are unauthenticated. A separate router with no auth dependency, resolving by slug, returning a projection that contains no internal ids. Rate limited to 60 req/min per IP.

- Row-level security in Postgres is set up but permissive in V1 (single tenant). The point is that the switch exists.

V1 has exactly one user. All of the above exists anyway, because retrofitting tenancy into a live schema is a rewrite and doing it now costs a day.

# 8. Wada Studio - the engine

This is the hard part of the product. Everything before it is CRUD. Read this section twice.

## 8.1 The pipeline

Four stages. It used to be seven; SAM2, a separate labelling call, and Imagen 3's mask API all died when Gemini started returning masks natively and Seedream started accepting region edits.

1. PREPARE    original -> EXIF strip -> resize to 1536px long edge -> sha256

(rembg background removal is OPTIONAL and off by default;

it helps busy backgrounds, hurts on shadows)

2. SEGMENT    ONE Gemini 2.5 Flash call:

image -> [{box, mask_png_b64, label, confidence}]

-> filter: drop confidence < 0.35, drop area < 0.5%

-> persist as `regions`   [ONCE PER IMAGE, EVER]

3. COMPOSE    user groups regions into slots (the Slot Composer)

-> union masks per slot

-> permutation engine expands, prunes, ranks, caps  [8.4-8.7]

-> COST SHOWN. USER CONFIRMS. Nothing has been spent yet.

4. GENERATE   walk the trie [8.8]; for each node:

adapter.edit(parent_image, union_mask, prompt)

-> post-hoc composite [8.10]  <-- the correctness guarantee

-> upload, persist node

leaf node == the finished colorway

## 8.2 Segmentation: trusting Gemini exactly as much as it deserves

Gemini 2.5+ returns box, mask, and label in a single call. It is good. It is not infallible. The architecture makes its failures cheap.

| Failure | Consequence | Mitigation |
| --- | --- | --- |
| Wrong label ('zipper' for a buckle) | The edit prompt says the wrong noun. | Confidence is surfaced (green/amber dot). One tap renames; the rename feeds the prompt. Below 0.6 confidence the prompt drops the label entirely and says 'the highlighted region'. |
| Mask bleeds past the edge | Colour spills onto background. | Post-hoc compositing (8.10) clamps every edit to the mask. Bleed becomes impossible by construction, not by hope. |
| Region missed entirely | User cannot recolour it. | Manual lasso fallback in the Slot Composer (V1.5 stretch; V2 if time-boxed out). |
| Spurious region (a shadow) | Clutter. | Filtered pre-persist: confidence < 0.35 or area < 0.5% is dropped. |
| Over-segmentation (body split in three) | Slot count K inflates - which is expensive. | This is exactly what the Slot Composer fixes: drag the three fragments into one slot. The union mask makes them a single edit. |

The whole trust posture in one line: labels are hints, masks are truth. A mislabelled region still gets recoloured in exactly the right pixels. That is why a wrong label is a cosmetic annoyance rather than a broken output.

## 8.3 The slot: the user's lever on combinatorics

A slot is a named group of one or more regions that will always receive the same colour. Slots have two kinds:

- paint - participates in permutation. K = the number of these.

- lock - never recoloured. Guaranteed byte-identical in the output. Does not participate.

Slots are the permutation domain, not regions. This distinction is the entire cost-control story:

Gemini finds:   body, hardware, strap, trim, stitching, edge-paint   (6 regions)

User composes:  slot 0 = {body}

slot 1 = {hardware}

slot 2 = {strap, trim, edge-paint}     <- one colour, one edit

lock    = {stitching}

K = 3 paint slots. With a 3-colour palette: 6 permutations, ~$1.01.

Had the user left all 6 regions as separate slots with the same palette:

K=6, C=3 -> 540 permutations. Which is the difference between a design

tool and a lit money fire.

## 8.4 Permutation algebra

Let K = paint slots, C = palette colours. Three regimes, and the engine must handle all of them because Sanzo has 2-, 3-, and 4-colour combinations and the user picks slots freely.

| Regime | Meaning | Count | Steps per colorway |
| --- | --- | --- | --- |
| K = C | Bijective. Every slot gets a distinct colour, every colour is used. The recommended shape. | K! | K |
| K < C | Injective. Not every colour is used - the engine chooses which. Good for two-tone studies from a rich palette. | P(C,K) = C! / (C-K)! | K |
| K > C | Surjective. Slots must share colours; every colour must still appear at least once. | C! x S(K,C), Stirling second kind | C |

The full table, with cost at Seedream's $0.0675 per edit:

| K | C | Perms | Naive calls | Naive $ | With trie | Trie $ | Saved |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 2 | 2 | 2 | 4 | $0.27 | 4 | $0.27 | 0% |
| 2 | 3 | 6 | 12 | $0.81 | 10 | $0.68 | 17% |
| 2 | 4 | 12 | 24 | $1.62 | 18 | $1.22 | 25% |
| 3 | 2 | 6 | 12 | $0.81 | 12 | $0.81 | 0% |
| 3 | 3 | 6 | 18 | $1.22 | 15 | $1.01 | 17% |
| 3 | 4 | 24 | 72 | $4.86 | 48 | $3.24 | 33% |
| 4 | 2 | 14 | 28 | $1.89 | 28 | $1.89 | 0% |
| 4 | 3 | 36 | 108 | $7.29 | 82 | $5.54 | 24% |
| 4 | 4 | 24 | 96 | $6.48 | 64 | $4.32 | 33% |
| 5 | 3 | 150 | 450 | $30.38 | 325 | $21.94 | 28% |
| 5 | 4 | 240 | 960 | $64.80 | 575 | $38.81 | 40% |

Read the last row. Five slots and a four-colour palette is 240 permutations and $64.80. The trie saves 40% and it is STILL $38.81. Caching does not save you here - only the cap and the slot count do. This is why the Slot Composer shows the number before the user commits.

## 8.5 Pruning: kill permutations before they cost money

Applied in order, before any generation, at zero cost.

### Rule 1 - Anchors

A pinned colour-to-slot binding removes both from the domain. K and C each drop by one.

K=4, C=4  -> 24 permutations

anchor body=Prussian Blue

K=3, C=3  ->  6 permutations.   One tap, 75% cheaper.

### Rule 2 - Perceptual twins

If two palette colours are within delta-E 8 of each other in CIELAB, swapping them produces a visually identical product. Collapse those permutations into one representative.

for (ci, cj) in combinations(palette.colors, 2):

if delta_e_cie2000(ci.lab, cj.lab) < 8.0:

mark ci ~ cj  (equivalence class)

# permutations that differ ONLY by swapping members of a class

# share a dedupe_group; one is_representative=true, rest false.

Sanzo's palettes are historically-derived and a meaningful minority contain near-twins. On those, this rule alone halves the count.

### Rule 3 - Cosmetic slots

A slot below 2% of product area (a buckle tongue, a rivet) barely changes the read of the product. Permutations that differ only in cosmetic-slot assignment collapse to one representative, with a 'k variants' badge that expands on demand.

is_cosmetic = area_fraction < 0.02      -- a generated column on `regions`

### Rule 4 - The cap

A hard ceiling on what a single study will generate. Default 12. After ranking (8.7) and diversity sampling, take the top N. The user can raise it, but they must look at the cost first.

## 8.6 The policy object

{

"mode":        "curated",     // all | curated | sampled

"cap":         12,

"anchors":     { "0": 47 },   // slot_idx -> sanzo_color_id

"prune_twins":     true,

"prune_cosmetic":  true,

"twin_threshold":  8.0,       // delta-E 2000

"diversity":       true,      // farthest-point sampling over signatures

"eager":           2,         // generate this many immediately; rest on demand

"resolution":      1536

}

## 8.7 Ranking and diversity

Once the space is pruned, order it. Two things matter: which colorways are most striking, and making sure the top twelve are not twelve versions of the same idea.

### Score

prominence(color) = (100 - L*) + chroma        # dark and saturated = loud

score(perm) = SUM over paint slots of

prominence(color[slot]) * area_fraction[slot]

# A loud colour on the body outranks a loud colour on a buckle.

# Ties break lexicographically on the mapping tuple, so ordering is

# DETERMINISTIC - which the cache depends on.

### Signature and diversity sampling

Ranking alone produces monotony: the top twelve by score will all put the darkest colour on the largest slot. So after ranking, sample for spread.

signature(perm) = concat over slots (canonical order, area desc) of

[area * L, area * a, area * b]

# Greedy farthest-point (max-min) selection:

selected = [argmax(score)]

while len(selected) < cap:

next = argmax over candidates of

min(euclidean(sig(c), sig(s)) for s in selected)

selected.append(next)

# Result: twelve colorways that are each strong AND meaningfully

# different from one another. This is the difference between a

# contact sheet worth looking at and twelve near-identical bags.

## 8.8 The generation trie and the cache key

A colorway is not one model call. It is a CHAIN of calls, one per distinct colour, applied darkest first. Chaining darkest-first is not arbitrary - it means later, lighter edits are less likely to disturb earlier dark regions, and it makes the ordering canonical, which is what allows caching.

Because the order is canonical, two permutations that assign the same colours to the same slots for their first d steps produce the identical intermediate image. Cache it once, reuse it. The cache is therefore a TREE.

Palette c102 = [Sienna(dark), Prussian(darker), Ivory(light)]

Darkness order: Prussian(1) -> Sienna(2) -> Ivory(3)

Permutation A: {body:Prussian, hw:Sienna,   strap:Ivory}

Permutation B: {body:Prussian, hw:Ivory,    strap:Sienna}

[base image]

|

step1: Prussian -> body        <-- ONE node. A and B SHARE it.

/              \

step2: Sienna->hw    step2: Ivory->strap

|                    |

step3: Ivory->strap   step3: Sienna->hw

|                    |

[colorway A]         [colorway B]

6 permutations x 3 steps = 18 naive calls -> 15 trie nodes.

K=4,C=4: 96 naive -> 64 nodes. 33% saved, deterministically.

### Cache key

cache_key = sha256(canonical_json({

"base":      media.sha256,           # the source image

"chain":     [

# every step so far, IN CANONICAL DARKNESS ORDER

{"color": "#1A2D5A", "mask": "<union_sha256>"},

{"color": "#AE5224", "mask": "<union_sha256>"},

],

"model":     "seedream-5.0-pro",

"prompt_v":  "3",

"feather":   3,

"res":       1536

}))

- The mask is identified by the SHA of the union mask, not by slot id. Two different studies that happen to group the same regions the same way hit the same cache. This is free money.

- Bumping prompt_version invalidates everything downstream of it, deliberately.

- Nodes are idempotent: if the key exists in gen_nodes, skip the model call and increment hit_count. A retried or resumed job costs nothing.

- Eviction: LRU on last_used_at, 7 days, EXCEPT nodes on the path to a pinned colorway.

## 8.9 The model adapter

The single most important interface in the codebase, because the image-model landscape is moving monthly and the build cannot be hostage to it.

class ImageEditAdapter(Protocol):

model_id: str

cost_cents_per_call: int

supports_mask: bool

async def edit(

self,

base: Image,          # RGB, 1536px long edge

mask: Image,          # 1-bit, same dims. WHITE = edit here.

color: SanzoColor,    # name + hex + lab

label: str | None,    # None if confidence < 0.6

) -> Image: ...

# --- Seedream 5.0 Pro (PRIMARY) -------------------------------------

# fal.ai: fal-ai/bytedance/seedream/v5/pro/edit

# Accepts a mask directly. Colour and material replacement is a named

# capability. $0.0675 @1536px, $0.135 @2048px.

#

# --- Nano Banana 2 (FALLBACK) ---------------------------------------

# gemini-3.1-flash-image-preview. Does NOT accept masks: generate_content

# with a natural-language edit instruction only. We pass the mask as a

# visual overlay hint in the prompt image, then rely ENTIRELY on post-hoc

# compositing to enforce the boundary. supports_mask = False.

### Prompt template (v3)

SYSTEM: You are recolouring a single region of a product photograph.

Change {region_phrase} to {color_name} ({hex}).

Preserve exactly: material texture, grain, stitching, wear, specular

highlights, cast shadows, and all lighting direction and intensity.

Change nothing outside the masked region.

Photorealistic product photography. No stylisation.

# region_phrase = label            if confidence >= 0.6

#               = 'the highlighted region'   otherwise

# THIS is how a low-confidence label stops being able to hurt us.

## 8.10 Post-hoc compositing: the correctness guarantee

No image model can be trusted to leave the rest of the image alone. Every one of them will subtly re-render the whole frame. So we never trust the model's output outside the mask - we composite it back ourselves.

def composite(base: Image, edited: Image, mask: Image, feather_px=3) -> Image:

# feather the mask so the seam is not a hard cut

m = mask.filter(ImageFilter.GaussianBlur(feather_px))

# base everywhere EXCEPT the mask; edited only inside it

return Image.composite(edited, base, m)

- Locked regions are byte-identical to the source. Not 'visually identical' - identical. This is asserted in tests, not eyeballed.

- It equalises the two adapters: Nano Banana 2 has no mask API at all, but after compositing, its boundary behaviour is exactly as tight as Seedream's. That is what makes the fallback real rather than theoretical.

- Feather of 2-4px. Below 2 the seam aliases; above 4 the colour bleeds visibly on hard product edges.

- lock_verified on the colorways table stores the result of the byte-identity assertion. If it ever comes back false, that is a P1 bug, not a quality issue.

This one function is why the whole design survived Imagen 3's deprecation. When mask inpainting disappeared from the Google stack, the correctness guarantee did not move - because it never lived in the model.

## 8.11 Budget guard

BUDGET = {

'study_cap_cents':     1000,   # $10 per study

'daily_cap_cents':     2500,   # $25 per workspace per day

'hard_freeze_cents':   5000,   # $50 -> refuse everything, alert

}

# Checked at THREE points:

#   1. estimate  - before showing the user a number

#   2. enqueue   - after the user confirms (state may have changed)

#   3. per node  - inside the worker loop, before each model call

#

# The third is not paranoia: a long study can cross the daily cap

# mid-run. It stops, marks the study 'partial', and keeps everything

# generated so far. Partial results are always kept - never rolled back.

## 8.12 Job orchestration

POST /studies/{id}/generate

-> validate policy, re-check budget

-> expand + prune + rank + cap  (pure, in-process, fast)

-> INSERT permutations, colorways(status='planned')

-> enqueue celery task, return 202 + study_id

worker: generate_study(study_id)

nodes = build_trie(permutations)          # BFS order, depth 1..K

for node in nodes:                        # depth-first would starve

if exists(node.cache_key):            # the eager-first colorway

hit(); continue

img = adapter.edit(parent_img, node.mask, node.color, node.label)

img = composite(parent_img, img, node.mask)   # ALWAYS

persist(node, img); ledger(node.cost)

if node.is_leaf: finalise_colorway(node); emit_sse(colorway)

# Progressive: the trie is walked so that the first `eager` colorways

# (highest-ranked) complete first and stream to the client. The rest

# continue in the background, or wait for an explicit 'generate more'.

GET /studies/{id}/events    # SSE

event: progress  {done: 7, total: 15, cost_cents: 47}

event: colorway  {id, permutation_idx, thumb_url}

event: done      {cost_cents: 101, cache_hits: 3}

- Cancellable: set status='cancelled'; the worker checks between nodes and stops. Everything already generated is kept.

- Resumable: re-running a cancelled study skips every cached node. Resuming is nearly free.

- Retries: 3 attempts with exponential backoff on 5xx and rate limits. A model returning an unusable image (all-black, wrong dims) fails the node without retry and marks that colorway failed - the others continue.

# 8.13 Organising the output: the screens the mock is missing

The permutation engine is only half the answer. The other half is the UI that makes 24 colorways legible instead of overwhelming. The current mock shows a fanned carousel, which is beautiful for 6 and useless for 24. Three screens are required.

## 8.13.1 The Slot Composer (before generation)

This is the screen that does not exist yet and matters most. It is where the user is handed control of the combinatorics.

+--------------------------------------------------------------+

|  REGIONS  (what Gemini found)   |  SLOTS  (what you paint)   |

|  ------------------------------ | -------------------------- |

|  * leather body      98% [hi]   |  SLOT 0  body        62%   |

|  * brass hardware     4% [hi]   |    <- leather body         |

|  * strap             12% [hi]   |  SLOT 1  hardware     4%   |

|  * trim               6% [amb]  |    <- brass hardware       |

|  * stitching          1% [hi]   |  SLOT 2  strap+trim  18%   |

|  * edge paint         2% [amb]  |    <- strap, trim, edge    |

|                                 |  LOCK    stitching         |

+--------------------------------------------------------------+

|  3 paint slots  x  3-colour palette                          |

|  = 6 permutations  ->  15 model calls  ->  ~$1.01  ~2m 30s   |

|                            [ GENERATE ]                      |

+--------------------------------------------------------------+

- The readout line recalculates on every change. Merge two slots and watch the number fall. This is the whole pedagogy of the screen: the user learns the cost model by touching it.

- When the count exceeds the cap, the line turns amber and says so explicitly: '36 permutations exceeds the cap of 12. The 12 strongest and most varied will be generated (~$2.43). Merge slots or anchor a colour to explore the full space.'

- When K does not equal C, the UI says which regime it is in, in plain language: 'You have 4 slots and a 3-colour palette, so slots will share colours (36 permutations). Pick a 4-colour palette for a clean one-to-one mapping (24), or merge two slots (6).'

- Anchoring is a long-press on a slot: 'always Prussian Blue'. The permutation count drops immediately and visibly.

Every one of those numbers is computed with zero model calls. The user should be able to play with slot configurations for ten minutes and spend nothing.

## 8.13.2 The Contact Sheet (after generation)

The organising view for outputs. Replaces the carousel as the primary surface; the carousel remains as a focus mode.

[ Contact sheet ]  [ Compare ]  [ Focus ]        12 of 24 shown

sort: [ rank v ]  filter: body = [ any v ]   [ hide rejected ]

+---------+  +---------+  +---------+  +---------+

|   IMG   |  |   IMG   |  |   IMG   |  |   IMG   |

|    A    |  |    B    |  |    C    |  |    D    |

| [][][]  |  | [][][]  |  | [][][]  |  | [][][]  |   <- FINGERPRINT

|  * pin  |  |  * pin  |  |  * pin  |  |  * pin  |

+---------+  +---------+  +---------+  +---------+

SHORTLIST (2)   [B] [G]              [ compare ] [ export ]

### The fingerprint

The single most important piece of information design in Wada. Each colorway carries a strip of colour chips, one per slot, ALWAYS IN CANONICAL SLOT ORDER (area descending: body, then strap, then hardware). Because the order is fixed, the strips are directly comparable at a glance:

A   [navy ][ivory][sienna]     body=navy    strap=ivory  hw=sienna

B   [navy ][sienna][ivory]     body=navy    strap=sienna hw=ivory

C   [ivory][navy ][sienna]     body=ivory   strap=navy   hw=sienna

# Scanning the first column tells you every navy-bodied option

# instantly. THIS is how 24 permutations become navigable.

### Sort and filter axes

| Axis | Definition | Answers |
| --- | --- | --- |
| Rank | The curation score from 8.7. | 'Show me the strongest first.' |
| Contrast | max delta-E between any two adjacent slots. | 'Show me the loudest.' |
| Lightness | Area-weighted mean L*. | 'Show me the pale ones.' |
| Warmth | Area-weighted mean hue angle. | 'Show me the warm ones.' |
| Body slot filter | Filter by which colour landed on slot 0. | 'Only the navy bodies.' The single most-used filter. |
| Status | planned / ready / pinned / rejected. | 'Just my shortlist.' |

- Rejected colorways are hidden but retained. They are ranking signal: over time, 'Beezy always rejects ivory on the body' is a learnable prior. V2 uses it; V1.5 just stores it.

- Cosmetic-collapsed permutations appear as one card with a '+3 variants' badge. Tap to expand.

- Ungenerated permutations (beyond the cap) appear as ghost cards showing only their fingerprint and cost. Tap one to generate just that one. The user can therefore explore the full 24-space by spending $0.27 at a time.

That last point is the resolution of the whole cost problem: the full permutation space is always BROWSABLE (fingerprints are free to compute), and only ever selectively GENERATED. The user sees all 240 possibilities and pays for the twelve they want.

## 8.13.3 The Palette Library

348 combinations in a horizontally-scrolling rail is not a browse experience. It needs facets.

| Facet | Values | Why |
| --- | --- | --- |
| Colour count | 2 / 3 / 4 | Directly determines the permutation regime. This is the first filter, always. |
| Temperature | warm / cool / neutral | The single most common designer intent. |
| Lightness | dark / mid / light (mean L* bands) | 'Something pale for spring.' |
| Contrast | low / medium / high (max delta-E) | 'Something that pops.' |
| Hue family | red, orange, yellow, green, cyan, blue, purple, neutral | Dominant-colour browsing. |
| Contains colour | Any of the 159 Sanzo colours (GIN index on color_ids) | 'Every palette with Prussian Blue in it.' |
| Favourites / recent | - | The real access pattern after week two. |

- Each palette card shows its Sanzo id, colour count, and - importantly - a permutation preview for the CURRENT slot config: 'with your 3 slots: 6 perms, ~$1.01'. The cost of a palette depends on the slots, so show it in context.

- 'Similar palettes' via Euclidean distance on mean LAB. Cheap, and useful.

# 9. API Surface

| Method | Path | Purpose |
| --- | --- | --- |
| POST | /auth/link | Send magic link |
| POST | /auth/verify | Token -> JWT |
| GET | /projects | List with design counts |
| POST | /projects | Create |
| GET | /projects/{id}/designs | Grid, filterable by status |
| POST | /designs | Create (assigns index_no) |
| PATCH | /designs/{id} | Rename, status, cover, materials |
| GET | /designs/{id} | Detail + counts |
| GET | /designs/{id}/timeline | Entries desc, ?phase= filter |
| GET | /designs/{id}/media | Media view. ?phase= filter. The hot query. |
| POST | /entries | Create entry (+ attach media ids) |
| PATCH | /entries/{id} | Edit caption, phase, occurred_at |
| POST | /media/upload-url | Presigned R2 PUT. Client uploads direct. |
| POST | /media/commit | Register after upload: sha, dims, source_url |
| GET | /inbox | Untriaged media |
| POST | /inbox/{id}/triage | Assign to a design + phase |
| POST | /share | Mint a share link |
| GET | /s/{slug} | PUBLIC. No auth. Gallery projection. |
| GET | /palettes | Faceted. ?count=&temp=&hue=&contains=&q= |
| GET | /palettes/{id} | Detail + similar |
| POST | /media/{id}/segment | Run detection. Idempotent - returns cached regions if they exist. |
| GET | /media/{id}/regions | Regions with confidence |
| PATCH | /regions/{id} | Rename (sets label_source='user', confidence=1.0) |
| POST | /studies | Create draft: design, base media, palette |
| PUT | /studies/{id}/slots | Set the slot config. Recomputes union masks. |
| POST | /studies/{id}/estimate | Pure. Returns perm_total, planned, cost, eta. NO SPEND. |
| POST | /studies/{id}/generate | Enqueue. 202. |
| GET | /studies/{id}/events | SSE progress stream |
| POST | /studies/{id}/cancel | Stop; keep partial results |
| GET | /studies/{id}/colorways | Contact sheet. ?sort=&body=&status= |
| POST | /colorways/{id}/pin | Pin (COPIES the R2 object to pinned/) |
| POST | /colorways/{id}/reject | Reject (retained as signal) |
| POST | /studies/{id}/generate-one | Generate a single ghost permutation |
| POST | /studies/{id}/save-to-timeline | Create the 'study' phase entry |
| POST | /colorways/{id}/export | 2K PNG |
| GET | /budget | Today's spend, caps, remaining |

POST /studies/{id}/estimate is the most important endpoint in Wada. It is pure, free, and fast, and every UI number the user sees before committing comes from it. Build it first and test it hardest.

# 10. Frontend

## 10.1 Routes

/                       home: projects + inbox

/p/:projectId           design grid

/d/:designId            design detail (timeline | media)

/d/:designId/study/:id  Wada: compose -> generate -> contact sheet

/gallery                cross-project stack / ring

/s/:slug                PUBLIC gallery (no auth, no app shell)

## 10.2 Rendering discipline (learned the hard way in the mock)

Every list in this app is built once and mutated in place. Re-rendering a list on state change re-fires entrance animations and interrupts the key-press transition on the item the user just struck. It looks broken and it feels broken.

- Every list item has a stable key (its uuid). Never an array index.

- Entrance animation on MOUNT ONLY. In React: a CSS animation on a component that is not remounting. If the component remounts on every state change, the architecture is wrong.

- State changes drive CLASS TOGGLES, not re-renders of the subtree. Selecting a region toggles a class on that row; it does not rebuild the region list.

- Lists whose content genuinely changes (the contact sheet under a new filter) DO re-animate. That is correct - the content changed. The rule is about state, not content.

## 10.3 Layout rule that will bite you

Any grid or flex child that contains a horizontally-scrolling rail MUST have min-width: 0. Grid and flex children default to min-width:auto and refuse to shrink below their content width, so a 700px chip row inside a grid column silently widens the entire page and breaks mobile. This cost an hour in the mock; do not pay it twice.

## 10.4 Design system implementation

- Lift the :root token block and the tactile key layer directly from atelier_light_v3.html. They are written to be extracted.

- Azure palette. Blue (#0A84FF) appears ONLY on selection state, in-production status, and progress. Primary actions stay neutral graphite. Amber (#B26A00) stays amber - it is a warning signal, not a theme colour.

- Key physics: travel on Y (never scale), 70ms strike, 420ms springy release, side-wall shadow collapses to inset on press, selected = latched down.

- Optional key click: filtered noise transient, ~35ms exponential decay, pitch by key mass (430Hz heavy, 820Hz light). Off by default. Haptics 6-12ms, also by mass.

# 11. Milestones

| M | Scope | Days | Done when |
| --- | --- | --- | --- |
| M0 | Bake-off spike: Seedream 5.0 Pro vs Nano Banana 2 on 3 real rei by Rei photos. Both arms get post-hoc compositing so the lock guarantee is equalised. Judge colour fidelity, texture preservation, seam quality, latency, cost. | 1 | A winner is written down with evidence. Under $10 spent. This decides the primary adapter and nothing else in the build is blocked by it. |
| M1 | Foundation: repo, Docker, Fly, Postgres, migrations, magic-link auth, R2, CI, Sentry. | 3 | Deployed skeleton at a real URL, login works. |
| M2 | Archive core: projects, designs, entries, media, upload, capture sheet (all 5 modalities), timeline, media view, phase filters. | 5 | Barrel Bag 001 has a real timeline entered on a phone. |
| M3 | Gallery + share link + public page. | 3 | A link opens correctly for someone with no account. |
| M4 | PWA: manifest, service worker, share target, Inbox + triage. Design system pass. | 2 | Sharing from Instagram lands in the Inbox with its source URL. |
| -- | SHIP V1 | -- | Live. Used daily. Section 7 DoD met. |
| M5 | Wada: Gemini segmentation, region persistence, confidence UI, rename. Slot Composer + live estimate endpoint. | 4 | Four regions composed into three slots; readout says '6 perms, ~$1.01' before a cent is spent. |
| M6 | Permutation engine: algebra, pruning (anchors, twins, cosmetic), ranking, diversity sampling, trie construction, cache keys, budget guard. | 4 | Unit-tested against the table in 8.4. Estimate matches actual within 5%. |
| M7 | Generation: adapter, prompts, post-hoc compositing, Celery, SSE, progressive eager-2, contact sheet with fingerprints, sort/filter. | 5 | First colorway back in under 45s. Locked regions byte-identical (asserted). |
| M8 | Palette library facets, shortlist, compare, ghost permutations, export, save-study-to-timeline. | 3 | A study lands on the Barrel Bag timeline with two pinned colorways. |
| -- | SHIP V1.5 | -- | Section 7 DoD met. |

# 12. Testing

- Permutation algebra: property tests against the exact table in 8.4. For every (K,C) in 2..5 x 2..4, assert the generated count equals the closed form. This is pure maths and must never be wrong.

- Cache determinism: the same study config produces byte-identical cache keys across processes and machines. Canonical JSON, sorted keys, no float formatting drift.

- Trie correctness: node count for (K=4,C=4) is exactly 64. Every leaf maps to exactly one permutation. No orphans.

- Lock guarantee: generate a colorway with a locked region; assert the locked pixels are BYTE-IDENTICAL to the source. Not perceptually - byte-identical. This test is the product's integrity.

- Budget guard: simulate a study that crosses the daily cap mid-run; assert it stops, marks 'partial', keeps all completed colorways, and never exceeds the cap by even one call.

- Estimate accuracy: actual cost within 5% of estimate across 20 synthetic studies. If this drifts, the user has been lied to.

- Adapter contract: both adapters pass an identical suite. The Nano Banana arm must produce the same lock guarantee as the Seedream arm - proving compositing, not the model, is what enforces it.

- Frontend: the region list does not remount on selection (assert node identity across state changes). The one bug this document is most determined to prevent.

# 13. Decision log

| Decision | Rationale |
| --- | --- |
| Archive ships before Wada | Zero ML risk, three weeks, immediately useful. Wada sits behind an adapter so the model landscape can keep moving without blocking the ship. |
| Slots, not regions, are the permutation domain | It is the only user-facing lever on combinatorics. 6 regions with a 3-colour palette is 540 permutations; the same regions composed into 3 slots is 6. |
| SAM2 killed | Gemini 2.5 returns box + mask + label + confidence in one call. A separate segmentation stage and a separate labelling stage both became redundant. |
| Imagen 3 killed | Deprecated 24 Jun 2026. It was the only Google model with true mask inpainting; its death is what forced the post-hoc compositing design, which turned out to be strictly better. |
| Seedream 5.0 Pro primary | Shipped 8 Jul 2026. Region-precise editing with masks; colour and material replacement is a named capability. Day-0 on fal.ai. Pending the M0 bake-off. |
| Post-hoc compositing always, on every adapter | It is the correctness guarantee, and it lives in OUR code, not the model's. It survived the death of Imagen 3 without changing a line. It also makes the mask-less fallback viable. |
| Trie cache, not flat cache | Colorways are chains, and chains share prefixes. 33% saved at K=C=4, deterministically, for free. |
| Cap at 12 with diversity sampling | Ranking alone yields twelve near-identical bags. Farthest-point sampling on the LAB signature yields twelve that are each strong AND different. |
| The full space is browsable, only the cap is generated | Fingerprints cost nothing to compute. The user sees all 240 possibilities as ghost cards and pays $0.27 for whichever one they want. This is the resolution of the cost problem. |
| Azure, not warm paper | The canvas must recede so the leather can carry the colour. Warm beige competes with cognac; a cool canvas makes it pop. |
| workspace_id from day one | V1 is single-user. Retrofitting tenancy is a rewrite; carrying the column is free. |

End of document. Build M0 tomorrow, M1 the day after. Ship the archive in three weeks.